A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1 – Dataset & Model Preparation

Epic 1: Data Collection

- Collect Blood Cell Dataset (USN1) – 3

- Organize Dataset into Train & Validation (USN2) – 2

Epic 2: Data Preprocessing

- Image Rescaling & Normalization (USN3) – 3

- Data Augmentation Setup (USN4) – 3

- Handle Class Imbalance (USN5) – 2

Epic 3: Model Setup

- Load MobileNetV2 Pretrained Model (USN6) – 3

- Add Custom Classification Layers (USN7) – 3

Total Story Points in Sprint 1

3 + 2 + 3 + 3 + 2 + 3 + 3 = 19

Sprint 2 – Training & Evaluation

Epic 4: Model Training

- Compile Model (USN8) – 2

- Train Model (USN9) – 5

- Apply Fine Tuning (USN10) – 5

Epic 5: Model Evaluation

- Generate Accuracy & Loss Graph (USN11) – 2

- Generate Confusion Matrix (USN12) – 3

- Generate Classification Report (USN13) – 2

Total Story Points in Sprint 2

2 + 5 + 5 + 2 + 3 + 2 = 19

Sprint 3 – Flask Deployment

Epic 6: Backend Development

- Create Flask App (USN14) – 3

- Load Trained Model in Flask (USN15) – 3

- Image Upload & Prediction Logic (USN16) – 5

Epic 7: Frontend Development

- Design Home Page (USN17) – 2

- Design Result Page (USN18) – 2

- Handle Invalid Image Detection (USN19) – 3

Epic 8: Testing

- Test with Blood Images (USN20) – 2

- Test with Non-Blood Images (USN21) – 2

✅ Total Story Points in Sprint 3

3 + 3 + 5 + 2 + 2 + 3 + 2 + 2 = 22

Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 60 / 3

Velocity = 20 Story Points per Sprint