Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76616 |
| Project Name | HematoVision – Advanced Blood Cell Classification Using Transfer Learning |
| Maximum Marks | 5 Marks |

Team Structure & Contribution Details

The project team consists of four members as assigned in the APSCHE portal. However, during the execution phase of the project, only two members were actively involved in the development and implementation process.The remaining team members were system-assigned during team formation and were not actively participating in project planning, sprint activities, or technical development.

The active contributors to this project are:

- Baitapalli Kishor – Team Leader

- Pavan Kenguva – Team Member

Both active members were responsible for:

- Requirement Analysis

- Dataset Collection & Preparation

- Model Development using MobileNetV2

- Model Training & Evaluation

- Flask Web Application Development

- Integration & Deployment

- Documentation & Testing

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection. | USN-1 | Gather blood cell image dataset | 2 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-1 | Data Collection. | USN-2 | Load dataset into Python environment | 1 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | Data Preparation. | USN-3 | Handle missing values. | 3 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-1 | Data Preparation. | USN-4 | Create required features | 3 | Medium | Baitapalli Kishor, Pavan Kenguva |
| Sprint-1 | Data Preparation. | USN-5 | Handle data inconsistencies. | 3 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | Model Development | USN-6 | Implement MobileNetV2 model | 5 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | Model Training | USN-7 | Train model with dataset | 5 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | Model Evaluation | USN-8 | Evaluate model | 3 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | Flask Integration | USN-9 | Integrate trained model with Flask | 4 | High | Baitapalli Kishor, Pavan Kenguva |
| Sprint-2 | UI Development | USN-9 | Develop result display interface | 3 | Medium | Baitapalli Kishor, Pavan Kenguva |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 Feb 2025 | 07 Feb 2025 | 18 | 07 Feb 2025. |
| Sprint-2 | 20 | 7 Days | 08 Feb 2025 | 14 Feb 2025 | 20 | 14 Feb 2025. |
| Sprint-3 | 20 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 19 | 21 Feb 2025. |
| Sprint-4 | 20 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 20 | 28 Feb 2025. |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity = Average story points completed per sprint

(18 + 20 + 19 + 20) / 4
= 77 / 4
= 19.25 ≈ 19 story points per sprint

The team completed an average of 19 story points per sprint, demonstrating consistent development velocity. The project progressed through structured sprints covering data preparation, model training, integration, and deployment phases.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts